PAYROLL MODULE

Definitive API Development Plan

The One Best Solution: OpenAPI Contract-First Architecture

with Automated Code Generation for Both Frontend and Backend

15 June 2026

Tech Stack: Flutter (Dart/Freezed/Dio/Riverpod) + Node.js (Express/Zod/Drizzle ORM)

92 endpoints  ·  28 Zod schemas  ·  22 controllers  ·  55 screens  ·  17 models

# 1. Why Contract-First Is the Only Real Solution

Every other approach is a workaround. Here is why:

The fundamental problem

Your backend and frontend were built independently. The backend team defined Zod schemas with certain field names, types, and enum values. The frontend team built Freezed models with different field names, different types, and different enum values. Nobody maintained a shared contract. The result: 27 out of 33 write operations fail at the API boundary.

Why patches don’t work long-term

- Manually building request bodies (like addLeaveRequest does) works today but drifts tomorrow. When a backend developer adds a required field to a schema, there is no mechanism to notify the Flutter developer. The app silently breaks again.

- Using @JsonKey annotations couples read and write concerns in the same model. Every model change risks breaking either reads or writes.

- Changing .strict() to .strip() hides bugs instead of preventing them. Data silently vanishes.

What contract-first guarantees

One source of truth (the OpenAPI spec) generates BOTH the backend validators AND the frontend API client. The two sides literally cannot disagree because they are generated from the same file. When the spec changes, both sides are regenerated. If a field is renamed, both sides rename it. If an enum gains a value, both sides gain it. Mismatch is structurally impossible.

# 2. The Architecture

## 2.1 How It Works

The architecture has three layers, connected by code generation:

| LAYER 1: The Contract | LAYER 2: Backend | LAYER 3: Frontend |
| --- | --- | --- |
| OpenAPI 3.1 Specification A single YAML file that defines: • Every endpoint path + method • Every request body schema • Every response schema • All enums + types • Auth requirements This file is the single source of truth. | Generated from spec: • Zod validators (via zod-to-openapi reverse or manual sync) • TypeScript request/response types • Route definitions with validation Kept manually: • Business logic (services) • Database queries (repositories) • Drizzle schema (unchanged) | Generated from spec: • Dart API client class (Dio-based) • Request model classes • Response model classes • Enum definitions Kept manually: • Screens (UI) • Riverpod providers • Business logic (services) |

## 2.2 The Toolchain

| Tool | Role | Why This One |
| --- | --- | --- |
| @asteasolutions/zod-to-openapi | Zod → OpenAPI spec generation | Your Zod schemas already exist and are correct. This tool reads them and generates the OpenAPI YAML. You keep Zod as your validation layer AND get a spec from it. No rewriting. |
| openapi-generator (dart-dio) | OpenAPI spec → Dart client | Industry standard. Generates a complete Dio-based API client with typed request/response models, serialization, and error handling. Supports json_serializable (already in your pubspec). |
| Swagger UI / Redoc | API documentation | Auto-generated interactive docs from the same spec. Free. Developers can test endpoints in the browser. |
| openapi-diff (optional) | Breaking change detection | Compares two spec versions and flags breaking changes. Run in CI to prevent accidental contract breaks. |

# 3. What Gets Rebuilt vs What Stays

You do NOT need to rewrite from scratch. The backend business logic, database layer, and frontend screens/providers all stay. What gets rebuilt is the CONTRACT LAYER between them.

| Component | Action | Effort | Details |
| --- | --- | --- | --- |
| Backend: Zod validators | ENHANCE | ~2 days | Add OpenAPI metadata via zod-to-openapi .openapi() extensions to each existing schema. Schemas themselves stay. |
| Backend: Route definitions | ENHANCE | ~1 day | Register each route with OpenAPI registry (registerPath). Routes keep working as-is, just gain metadata. |
| Backend: Controllers | KEEP | 0 | No changes. Controllers receive validated req.body and return data. This doesn’t change. |
| Backend: Services | KEEP | 0 | No changes. Business logic is untouched. |
| Backend: Repositories / DB | KEEP | 0 | No changes. Drizzle schemas, queries, migrations all stay. |
| Backend: Add spec endpoint | NEW | ~2 hrs | GET /api/openapi.json serves the generated spec. Swagger UI at /api/docs. |
| Backend: Fix missing validators | FIX | ~2 hrs | Add validators to POST /transactions, PUT /contracts/:id, and PATCH endpoints. |
| OpenAPI spec generation script | NEW | ~1 day | Script that reads all registered paths from the OpenAPI registry and writes openapi.yaml. |
| Flutter: Generated API client | NEW (replaces) | ~1 day | openapi-generator creates a complete PayrollApi class with typed methods for every endpoint. Replaces PayrollRemoteDataSource. |
| Flutter: Generated models | NEW (replaces) | ~1 day | Generated request/response models replace hand-written Freezed models. Field names, types, and enums guaranteed correct. |
| Flutter: PayrollDataSource interface | REWRITE | ~1 day | Rewire to use the generated API client instead of raw Dio calls. Becomes a thin wrapper. |
| Flutter: Providers | UPDATE | ~1 day | Update type references from old models to generated models. Fix 'usr_manager' placeholders. Narrow invalidation. |
| Flutter: Screens (55 files) | UPDATE | ~2-3 days | Update model type references and field names. Screens keep their layout/logic, just point to new model types. |
| Flutter: Services (10 files) | KEEP | 0 | Payroll engine, PDF generators, export services. Internal logic, no API dependency. |

# 4. Phase-by-Phase Implementation

## Phase 1: Generate the OpenAPI Spec from Existing Zod Schemas (Days 1–3)

Your Zod schemas are the most accurate representation of what the backend actually accepts. Use them as the source.

Step 1.1: Install zod-to-openapi

cd backend

npm install @asteasolutions/zod-to-openapi

Step 1.2: Add OpenAPI metadata to each Zod schema

For each of the 28 schemas in payroll.validator.ts, add .openapi() metadata. Example:

import { extendZodWithOpenApi } from '@asteasolutions/zod-to-openapi';

extendZodWithOpenApi(z);

export const createAttendanceRecordSchema = z.object({

employeeId: z.string().uuid().openapi({ example: '550e8400-e29b-41d4-a716-446655440000' }),

attendanceDate: z.string().date().openapi({ example: '2026-06-15' }),

clockIn: z.string().max(10).optional().openapi({ example: '08:30' }),

clockOut: z.string().max(10).optional().openapi({ example: '17:00' }),

hoursWorked: z.number().min(0).optional(),

status: z.enum(['present','absent','late','leave']).optional(),

notes: z.string().max(2000).optional(),

}).openapi('CreateAttendanceRequest');

The .openapi() calls add metadata — they don't change validation behavior. Your existing validators keep working identically.

Step 1.3: Register all paths with the OpenAPI registry

Create a new file backend/src/openapi/registry.ts that registers every endpoint:

import { OpenAPIRegistry, OpenApiGeneratorV31 } from '@asteasolutions/zod-to-openapi';

const registry = new OpenAPIRegistry();

// Attendance endpoints

registry.registerPath({

method: 'post',

path: '/payroll/attendance',

summary: 'Create attendance record',

request: { body: { content: { 'application/json': { schema: createAttendanceRecordSchema } } } },

responses: { 201: { description: 'Created', content: { 'application/json': { schema: AttendanceRecordResponseSchema } } } },

});

// ... repeat for all 92 endpoints

This is the bulk of Phase 1 work — registering all 92 endpoints. It is methodical but straightforward: one registerPath call per endpoint.

Step 1.4: Generate the spec file

// backend/src/openapi/generate.ts

const generator = new OpenApiGeneratorV31(registry.definitions);

const doc = generator.generateDocument({

openapi: '3.1.0',

info: { title: '4Directions Payroll API', version: '1.0.0' },

servers: [{ url: '/api' }],

});

fs.writeFileSync('openapi.yaml', yaml.stringify(doc));

Run this script once to produce openapi.yaml. This file is your contract.

Step 1.5: Serve Swagger UI

// In app.ts or routes/index.ts

import swaggerUi from 'swagger-ui-express';

app.use('/api/docs', swaggerUi.serve, swaggerUi.setup(openapiDoc));

app.get('/api/openapi.json', (req, res) => res.json(openapiDoc));

Now every developer can browse and test the API interactively at /api/docs.

## Phase 2: Fix Backend Issues (Days 3–4)

Step 2.1: Change .strict() to .strip()

On all 16 schemas that use .strict(), change to .strip(). This is no longer a workaround — it's the correct behavior when the OpenAPI spec is the source of truth. The spec defines what fields are accepted; .strip() ensures any accidental extras are silently dropped rather than crashing.

Step 2.2: Add missing validators

| Endpoint | Current State | Fix |
| --- | --- | --- |
| POST /transactions | No validator | Create createTransactionSchema + validate() |
| PUT /contracts/:id | No validator | Add validate(updateContractSchema) |
| PATCH /pay-runs/:id/approve | No body validator | Create approvePayRunSchema ({approverUserId: z.string().uuid()}) |
| PATCH /pay-runs/:id/finalize | No body validator | Create finalizePayRunSchema (empty or {notes}) |
| PATCH /pay-runs/:id/disburse | No body validator | Create disbursePayRunSchema |
| PATCH /leave-requests/:id/approve | No body validator | Create approveLeaveSchema ({approverUserId}) |
| PATCH /leave-requests/:id/reject | No body validator | Create rejectLeaveSchema ({approverUserId, reason}) |
| PATCH /employees/:id/terminate | No body validator | Create terminateEmployeeSchema ({terminationDate, reason}) |
| PATCH /contracts/:id/void | No body validator | Create voidContractSchema ({reason?}) |
| PATCH /compliance-alerts/:id/resolve | No body validator | Create resolveAlertSchema ({resolvedBy, notes}) |
| PATCH /worker-disputes/:id/dismiss | No body validator | Create dismissDisputeSchema ({reason?}) |

Step 2.3: Expand enum values where needed

The backend should accept all status values the UI needs to express:

| Schema Field | Current Values | Expand To |
| --- | --- | --- |
| attendance.status | present, absent, late, leave | present, absent, late, leave, halfDay, publicHoliday |
| employee.engagementType | permanent, fixed_term, seasonal, casual, piecework | Add: contractor (map to fixed_term in service layer, or keep as-is) |
| employee.disbursementMethod | bank, cash, ewallet | Add: mtnEwallet, orangeMoney (or normalize to ewallet in service layer) |

All enum changes flow into the OpenAPI spec and then into the generated Dart client automatically.

Step 2.4: Add DB columns for missing data

The Flutter model has fields like overtimeHours, nightShiftHours, recordedByUserId that have no DB column. Decide for each:

- If the data matters: add the column via a Drizzle migration, add to validator, add to spec.

- If it doesn’t matter: remove it from the Flutter model (the generated model won’t include it).

## Phase 3: Generate Flutter API Client (Days 5–7)

Step 3.1: Install openapi-generator

# Install globally (requires Java 11+)

npm install -g @openapitools/openapi-generator-cli

# Or use Docker

docker pull openapitools/openapi-generator-cli

Step 3.2: Generate the Dart client

openapi-generator-cli generate \

-i openapi.yaml \

-g dart-dio \

-o lib/features/payroll/api_client \

--additional-properties=pubName=payroll_api,serializationLibrary=json_serializable

This generates:

- lib/features/payroll/api_client/lib/api/ — one API class per tag (PayrollEmployeesApi, PayrollLeaveApi, PayrollAttendanceApi, etc.)

- lib/features/payroll/api_client/lib/model/ — one model class per schema (CreateAttendanceRequest, AttendanceRecord, PayrollEmployee, etc.)

- Correct field names, types, enums, and serialization — guaranteed to match the backend because they come from the same spec.

Step 3.3: Replace PayrollRemoteDataSource

The current PayrollRemoteDataSource (1,269 lines of hand-written Dio calls) gets replaced by a thin wrapper around the generated client:

class PayrollRemoteDataSource implements PayrollDataSource {

final PayrollEmployeesApi _employeesApi;

final PayrollLeaveApi _leaveApi;

final PayrollAttendanceApi _attendanceApi;

// ... one field per API class

// Cache layer stays the same

final List<PayrollEmployee> _employees = [];

@override

Future<AttendanceRecord> addAttendanceRecord(CreateAttendanceRequest request) async {

final response = await _attendanceApi.createAttendance(request);

// ^^^ Type-safe! request has exactly the right fields.

// ^^^ If spec changes, this breaks at COMPILE TIME, not at runtime.

_attendance.add(response.data!);

return response.data!;

}

}

The in-memory cache strategy, preload logic, and retry logic stay. Only the HTTP call layer changes — from raw Dio to the generated type-safe client.

Step 3.4: Update providers

Changes needed in providers:

- Import generated model types instead of hand-written Freezed models.

- Replace all 'usr_manager' placeholders with ref.read(currentUserIdProvider).

- Replace ref.invalidate(payrollRepositoryProvider) with targeted invalidation (ref.invalidate(attendanceProvider), etc.).

- Remove client-side ID generation (id: 'att_...'). Server assigns IDs.

Step 3.5: Update screens

Screens keep their UI layout. Changes are mechanical:

- Change import paths from old models to generated models.

- Update field references if names changed (e.g., .date → .attendanceDate).

- Update enum references to use generated enum classes.

With IDE find-and-replace and the Dart analyzer, this is methodical work — the compiler tells you every location that needs updating.

## Phase 4: Remove Old Code + Testing (Days 8–10)

Step 4.1: Remove dead code

- Delete old Freezed model files (17 .dart + 17 .freezed.dart + 17 .g.dart = 51 files) — replaced by generated models.

- Delete payroll_local_data_source.dart (dead code — never wired into providers).

- Remove fabricated chart data in payroll_hub_screen.dart.

Step 4.2: End-to-end testing

Test every write operation against the real backend:

| Operation | Expected Result | What to Verify |
| --- | --- | --- |
| Create employee | 201 Created | Employee appears in list with correct fields |
| Update employee | 200 OK | Updated fields reflected in detail screen |
| Bulk import | 200 OK | All imported employees appear |
| Create contract | 201 Created | Contract linked to correct employee |
| Clock in | 201 Created | Attendance record with correct date format |
| Clock out | 200 OK | hoursWorked calculated and saved |
| Mark absent | 201 Created | Status shows correct value |
| Submit leave request | 201 Created | Request appears in pending list |
| Approve leave | 200 OK | Status changes to approved, approver ID is real user |
| Reject leave | 200 OK | Status changes to rejected with reason |
| Create pay run | 201 Created | Pay run with correct period dates |
| Calculate pay run | 200 OK | Calculated amounts populate |
| Approve pay run | 200 OK | Status changes, approver is real user |
| Disburse pay run | 200 OK | Status changes to disbursed |
| Create shift | 201 Created | Shift appears on roster board |
| Create task assignment | 201 Created | Task appears on task sheet |
| Create piecework log | 201 Created | Log appears with calculated amount |
| Create deduction rule | 201 Created | Rule appears in deductions list |
| Create garnishee order | 201 Created | Order linked to employee |
| Send communication | 201 Created | Message appears in comms log |
| Create incident | 201 Created | Incident appears in incidents list |
| File dispute | 201 Created | Dispute appears in disputes list |
| Update employer config | 200 OK | Config values saved and reflected |

## Phase 5: CI/CD Integration (Day 11+)

Step 5.1: Spec generation in CI

# In backend CI pipeline

npm run generate:openapi        # regenerates openapi.yaml from Zod schemas

npx openapi-diff openapi.yaml openapi.yaml.prev  # detect breaking changes

Step 5.2: Client regeneration in CI

# In Flutter CI pipeline

openapi-generator-cli generate -i ../backend/openapi.yaml -g dart-dio -o lib/features/payroll/api_client

flutter pub run build_runner build --delete-conflicting-outputs

flutter analyze                  # will fail if generated models changed and screens weren’t updated

This means: if a backend developer changes a schema, CI regenerates the Dart client. If the Flutter code doesn’t compile against the new client, CI fails. The bug is caught before it reaches production.

# 5. Timeline Summary

| Phase | Days | Work | Deliverable |
| --- | --- | --- | --- |
| Phase 1 | Days 1–3 | Add OpenAPI metadata to Zod schemas. Register all 92 endpoints. Generate openapi.yaml. Serve Swagger UI. | openapi.yaml |
| Phase 2 | Days 3–4 | Fix .strict()→.strip(). Add 11 missing validators. Expand enums. Add DB columns if needed. | Backend ready |
| Phase 3 | Days 5–7 | Generate Dart client. Replace remote data source. Update providers + screens. | Frontend ready |
| Phase 4 | Days 8–10 | Remove old code. End-to-end testing of all 23 write operations + all reads. | Working app |
| Phase 5 | Day 11+ | CI/CD integration. openapi-diff for breaking change detection. Auto-regeneration. | Protected |

Total estimated effort: 10–12 working days for one developer. Can be parallelized — backend (Phases 1–2) and frontend (Phase 3) can run simultaneously once the spec exists.

# 6. Why This Is the Best Solution

| Principle | How This Achieves It |
| --- | --- |
| Single source of truth | The OpenAPI spec is the ONE place that defines the API. Both sides generate from it. No two files to keep in sync. |
| Compile-time safety | Generated Dart models have typed fields. If a field name changes in the spec, the Dart client regenerates with the new name, and flutter analyze flags every screen that uses the old name. Bugs are caught at build time, not at runtime via 422 errors. |
| Zero manual serialization | No hand-writing .toJson() maps. No @JsonKey workarounds. No string literals to get wrong. The generated client handles all serialization/deserialization. |
| Self-documenting API | Swagger UI at /api/docs. Every endpoint, every field, every enum value documented automatically. New developers can understand the API in minutes. |
| Breaking change protection | openapi-diff in CI detects field removals, type changes, and enum value removals before they reach production. |
| Incremental adoption | You can start with payroll and expand to cattle, crop, goat, poultry, financial modules later using the same pattern. Each module gets its own spec section and generated client. |
| Industry standard | OpenAPI is used by Stripe, GitHub, Twilio, AWS, Google Cloud, and thousands of production APIs. This is not experimental — it is the established professional practice. |

This is the one best solution. It uses your existing Zod schemas as the starting point, preserves all your backend business logic and frontend screens, and permanently eliminates the class of bugs that makes the app non-functional today. The investment is ~2 weeks. The payoff is an API layer that can never silently break again.